## Slide 1: Week nine progress report
ELECTRICAL TEAM

## Slide 2: OBJECTIVES FOR THE WEEK
Purchase the necessary components.
Fabricate the PCB
Mount and solder the components.
Test the Buck Converter

## Slide 3: PURCHASE
We managed to get some of the components we needed from nerokas but we didn’t manage to get everything such as the 3.3V Regulator IC, we then got an adjustable regulator ic instead.
The inductor and resistors are some of the components we did not get vut it is no major issue, we are looking to get them elsewhere.

## Slide 4: Fabrication
On the pcb fabrication, we resolved to reaching out to some shop in kiambu for the printing of the board but then realized it would take approximately 2 weeks to get done and the quality of their boards was in question.
WE reached out to one of the guys from nakuja project and he advised us to etch the board ourselves at ipic and we scheduled a meeting where he took us through the process and we witnessed as he fabricated one of their boards.
We are in the process of buying the materials needed for the etching, which are hcl acid, hydrogen peroxide and pcb copper clads.

## Slide 5: Next week’s objectives
Fabricate the PCB
Mount and solder the components.
Test the Buck Converter